## Slide 1: LED Mirror
Kian sadjadi, Jim Rowe, Dalton faker, Nathan lee

## Slide 2: The team
Dalton Faker (Team Lead)
Jim Rowe (Project Lead)
Kian Sadjadi (Scribe)
Nathan Lee (Webmaster)
Faculty advisor:
Dr. Peter Osterberg
Industry Advisor:
Matt Clark (Intel)
University or Portland
11/15/2019

## Slide 3: Meet The team (left to right)
Jim Rowe: Project lead, in charge of the ASIC functionality
Nathan Lee: Webmaster, In charge of the website and Arduino sensor interface
Kian Sadjadi: Scribe, In charge of the LED array and all presentations
Dalton Faker: Team lead, In charge of the sensor selection and array

## Slide 4: Project overview
An interactive board of LED’s mirroring objects in front of them
Uses LED, UV sensors,
Arduino and an FPGA

## Slide 5: Block diagram

## Slide 6: milestones
Project proposal Submitted
Project proposal approved
Testing sensors and lights
Completed Functional Spec V1
Completed Design Dock V1
Website up and running

## Slide 7: Issues/concerns
Interfacing issues between sensors and ASIC
Wiring and connections between sensors and lights
Timing for Master/Slave components

## Slide 8: Important Decisions
Select style of sensor for project
Solve interfacing issues between sensors and Arduino
Solve interfacing issues between FPGA and LED’s
Order parts
Test components individually

## Slide 9: Changes since last presentation
Changed sensors
Switched roles of FPGA and Arduino
Budget Approved
Ordered Parts

## Slide 10: Conclusion
Project is on schedule.
Functional design is mostly complete.
Component showcase and small scale model intended to show functionality.
Questions?